**Final Project Meeting Agenda**

1. **Project Recap and Achievements:**
   * Review of completed features:
     + Bluetooth connectivity with the smell sensor.
     + Dashboard with real-time visualization for humidity and temperature.
     + Graph display for humidity vs. temperature.
     + Notifications to remind users to water plants.
2. **Remaining Final Tasks:**
   * **Documentation**:
     + Complete user documentation covering app functionality and usage instructions.
   * **Report Creation**:
     + Draft a final report summarizing project objectives, completed features, and any remaining future development possibilities.
   * **Presentation Preparation**:
     + Outline and create a presentation showcasing the app, its functionality, and key insights gained during development.
   * **Final Testing**:
     + Perform comprehensive testing to ensure stability across features (Bluetooth connectivity, notifications, dashboard).
3. **Wrap-Up and Project Handover:**
   * Assign final responsibilities for report writing, presentation slides, and documentation.
   * Ensure all members are prepared for any Q&A during the final project presentation.
4. **Timeline for Final Deliverables:**
   * Documentation and Report (2 members): 1-2 days.
   * Presentation preparation (2 members): 1 day.
   * Final testing and any last UI tweaks (2 members): 1 day.